# Google Calendar Integration: Scoped Access Solution Report

Prepared by: Engineering Team

Date: January 21, 2026

Client: Chargebee

Status: Proposed Solution

# Executive Summary

This report outlines the proposed solution for enabling scoped Google Calendar access for enterprise clients. The solution addresses Chargebee's security concerns about domain-wide calendar access by implementing a Google Workspace Marketplace App that allows clients to control exactly which users' calendars Hivel can access.

# Current Problem

## Existing Architecture

The current Google Calendar integration uses Domain-Wide Delegation with a service account. This means the client provides a Service Account key that grants Hivel access to ALL employee calendars in the organization.

## The Issue

| Problem | Impact |
| --- | --- |
| Broad Access | Service account can access ALL 1,200+ employee calendars |
| Trust-Based Security | Client must trust Hivel won't access unauthorized calendars |
| No Granular Control | Client cannot restrict access to specific teams/groups |
| Compliance Risk | Audit concerns about vendor having access to sensitive calendars |

## Client's Specific Concerns (Chargebee)

"Why should I give you my whole org's PAT that's not safe."

"I only want you to access my 300 Engineering team members, not all 1,200 employees."

"Domain-wide access creates potential security vulnerability if tokens compromised."

# Client Requirements

| Requirement | Description |
| --- | --- |
| Scoped Access | Access ONLY the Engineering/Tech team (~300 users) |
| Client Control | Client should control who is included/excluded |
| No Trust Dependency | Access restrictions should be technically enforced, not trust-based |
| Developer Login Not Required | Individual developers should not need to log into Hivel |
| Easy User Management | Adding/removing users should be simple for client IT admin |

# Proposed Solution: Google Workspace Marketplace App

Publish Hivel as a Google Workspace Marketplace App that clients install and scope to specific organizational units (OUs) or groups.

## How It Works

Step 1: Client admin installs Hivel app from Google Workspace Marketplace

Step 2: Admin selects which OUs/Groups the app can access

Step 3: Google generates OAuth tokens scoped to ONLY those users

Step 4: Hivel receives tokens and can only access permitted calendars

Step 5: If Hivel tries to access non-permitted users → Google returns 403 Forbidden

## Key Differentiator

| Aspect | Domain-Wide Delegation | Marketplace App |
| --- | --- | --- |
| Access Scope | ALL users | Only selected users |
| Who Controls Scope | Hivel (honor system) | Client + Google (enforced) |
| Security Model | Trust-based | Technically enforced |
| Verification | None | Google-verified app |

## How Client Controls Access

When the client installs the Hivel Marketplace app, they can configure user access in Google Admin Console:

• ON for everyone (all 1,200 users)

• OFF for everyone

• ON for selected organizational units/groups (RECOMMENDED)

✓ Engineering (300 users)

✗ HR

✗ Sales

✗ Finance

Result: Hivel's API calls ONLY return data for the 300 Engineering users. Google enforces this at the API level.

# Technical Implementation Steps

## Step 1: Create OAuth Consent Screen

Google Cloud Console → APIs & Services → OAuth consent screen

• User type: External

• Add scopes: calendar.readonly, userinfo.email

## Step 2: Configure OAuth Client

Google Cloud Console → Credentials → Create OAuth 2.0 Client ID

• Application type: Web application

• Add authorized redirect URIs

• Download client credentials

## Step 3: Create Marketplace Listing

Google Cloud Console → Google Workspace Marketplace SDK

• App name: Hivel Calendar Integration

• Description: Engineering metrics from calendar data

• Scopes: calendar.readonly

• Install type: Domain install

## Step 4: Submit for Google Review

Google reviews the app for:

• Security best practices

• Privacy policy compliance

• Scope justification

• Branding guidelines

Timeline: 1-4 weeks for review and approval

# Implementation Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Phase 1: GCP Setup | Week 1 | Configured project + OAuth consent screen |
| Phase 2: OAuth Refactoring | Week 1-2 | Updated authentication flow |
| Phase 3: Marketplace Config | Week 2 | App listing created |
| Phase 4: Installation Flow | Week 2-3 | Webhook handling for app installs |
| Phase 5: Data Sync Updates | Week 3 | Modified Lambda/sync functions |
| Phase 6: Google Review | Week 3-4 | App submitted and approved |
| Phase 7: Client Pilot | Week 4+ | Chargebee testing and production rollout |

Total Estimated Duration: 4-7 weeks

# Benefits & Risk Mitigation

## How Client Concerns Are Addressed

| Client Concern | How Marketplace Solves It |
| --- | --- |
| "Don't want to give master key" | No master key - access is scoped by admin |
| "Security risk if tokens compromised" | Only permitted users' data at risk, not entire org |
| "I want to control who Hivel accesses" | Admin Console UI for group/OU selection |
| "Don't trust vendor promises" | Google enforces scope, not Hivel |
| "Developers won't log into Hivel" | No individual login required |

# Conclusion

The Google Workspace Marketplace App approach directly addresses Chargebee's security concerns by:

1. Eliminating the "master key" problem - No domain-wide access

2. Putting control in the client's hands - Admin Console scoping

3. Enforcing restrictions at Google's level - Not dependent on vendor trust

4. Maintaining existing functionality - All current metrics and sync features work

Recommendation: Proceed with Marketplace App implementation as the enterprise-grade solution for scoped calendar access.

# Appendix: FAQ

Q: Do developers need to log into Hivel?

A: No. The admin installs the app once. Calendar data flows server-to-server.

Q: What if the client adds/removes people from Engineering?

A: Scope is evaluated on each API call. Changes are reflected automatically.

Q: Can we still do incremental sync?

A: Yes. All existing sync logic works. Only the auth mechanism changes.

Q: Does this require changes to the client's Google Workspace?

A: Client must have Google Workspace (not free Gmail). Chargebee already has this.